EVOLITE PARTNERS Developer Master Plan evolitepartners.com · evolitepartners.net · evolitepartners.co PHASE 1 Fix the website; PHASE 2 Build the system; PHASE 3 Hand off to marketing. ──────────────────── Developer starts When ready — fixes are urgent; Marketing person starts April 12, 2026. First live webinar target May 10, 2026 — IRS Defense; Bill audit tool launches August 2026 — when Evolite is complete. Developer hands off the marketing package to Shhally by April 11, 2026

HOW TO USE THIS DOCUMENT Read this first — then work top to bottom

| Your job as developer | What you hand off by April 11 | What Shhally does in parallel |
| --- | --- | --- |
| Fix 6 critical website issues — today Fix 8 high-priority issues — this week Build all 3 websites completely Install GoHighLevel AI on all 3 domains Set up all tools and automations Test streaming setup with Shhally Prepare the marketing handoff package | A written marketing report for Shhally All social platform logins set up Brand assets ready to use Content calendar template filled in Newsletter first draft written 5 testimonials formatted and ready Marketing person plan — all details | Approve bio and service descriptions Record 5 YouTube videos on phone Confirm which phone number is correct Approve audit tool flag logic Join private stream tests Build backend systems per vertical Read and approve all content before publish |

This document is organized in order of priority. Fix the website first — some of these issues are losing clients today. Then build the new system. Then prepare the handoff. Read every section before starting work so you understand the full picture.

SECTION 1 Website fixes — what is wrong and exactly how to fix it

The live website at evolitepartners.com has been fully audited. Every page checked. 25 issues found. Fix the 6 critical ones before touching anything else — some are actively damaging trust and losing clients right now.

| # | Severity | Page(s) | Issue — what was found — how to fix it |
| --- | --- | --- | --- |
| 1 | CRITICAL | Homepage + About | Gender — she/her used nowhere — he/him throughout Found: "He started 11 businesses" · "He paid taxes he did not owe" · "He speaks English, Hindi, Urdu, and Punjabi" · "He has family in the US and India" · "He is a founder who failed, rebuilt" — consistently wrong on both pages Fix: Global find-and-replace: He→She, him→her, his→her, He is→She is. Then manually read every sentence on both pages to catch anything the replace missed. Do not skip the manual check. |
| 2 | CRITICAL | Homepage | All 3 testimonials are empty placeholders Found: All 3 testimonials show "Client Name" and "Business Type · State" — completely blank. This is worse than no testimonials. Every visitor sees fake placeholders and loses trust immediately. Fix: Replace all 3 with the 5 real confirmed testimonials below. Raj M. (Seattle WA — IRS $19K saved). Marcus T. (Texas — tax $11K year 1 ROI month 1). Priya K. (Dubai to USA — formation + KASHAKA suppliers). Amir F. (California — tariff from 40% to 12%). Sofia R. (New York — $17 tracker to $1,299/mo in 3 months). Show all 5 not just 3. |
| 3 | CRITICAL | All pages — header + footer | Wrong phone number shown — two numbers in conflict Found: Header and footer show (425) 380-7110. Documents confirm correct number is 253-266-2499. One is wrong. Every call to the wrong number is a lost client. Fix: BEFORE fixing: Shhally must confirm which number is correct. Once confirmed: update every instance on all pages — header, footer, contact page, any inline mentions. Also set up WhatsApp Business on the confirmed number. |
| 4 | CRITICAL | Homepage + About + Services + FAQ | Strategy call shown as FREE everywhere — the call is $250 Found: "Book Free Assessment →" (homepage hero) · "Book a Free 30-Minute Call →" (homepage mid) · "Book a Free Assessment →" (about page) · "Book Intro →" (services) · FAQ says "No charge, no obligation" · Step 01 in How We Work says "No charge, no obligation" Fix: Change every CTA to "Book a Strategy Call — $250" or "Book Your PRIDE Strategy Call — $250". Update Step 01 in How We Work to reflect paid call. Update FAQ answers that say free call to say $250. No exceptions — every mention must be consistent. |
| 5 | CRITICAL | All pages — footer | Wrong email shown and it does not work Found: Footer shows shhally@evolitepartners.com. Correct business email is hello@evolitepartners.com. Additionally the email system is broken — DNS or MX records not working. Two separate problems. Fix: Step 1: Fix DNS and MX records so hello@evolitepartners.com receives email. Test with 5 sends from external accounts before moving on. Step 2: Change footer email to hello@evolitepartners.com on every page. Do not skip the DNS fix — the email must actually work. |
| 6 | CRITICAL | All pages — throughout | TM symbols on unregistered trademarks — legal risk Found: KASHAKA™, PRIDE Framework™, PRIDE Academy™ shown with TM symbol throughout site and footer. Footer says "are trademarks of Evolite Partners LLC." None are registered yet. Displaying TM on unregistered marks creates legal exposure. Fix: Remove ™ symbol from every instance on every page. KASHAKA, PRIDE Framework, PRIDE Academy — no symbol. Update footer legal line to: "KASHAKA, PRIDE Framework, and PRIDE Academy are proprietary brands of Evolite Partners LLC." Add symbols back only after each registration is confirmed. |
| 7 | HIGH | Homepage + About | Stats are wrong — showing weaker numbers than reality Found: Homepage shows: 11 Businesses Built · 9 Yrs Fortune 500 · 10+ Countries. About shows same. Confirmed correct figures: 17 businesses started (11 succeeded) · 20 years Fortune 500 · 20+ countries · $2.1M+ in client tax savings · 200+ IRS cases resolved. Fix: Update every stat block on homepage and about page to the confirmed figures. 17 businesses, 11 succeeded — not just 11. 20 years — not 9. 20+ countries — not 10+. Add the two new headline stats: $2.1M+ saved and 200+ IRS cases resolved. |
| 8 | HIGH | Homepage hero | $2.1M+ saved and 200+ IRS cases not visible above the fold Found: The two strongest proof points in the business do not appear in the hero section. Visitors who do not scroll never see these numbers. They belong in the first thing anyone reads. Fix: Add to the hero section — visible without scrolling: "$2.1M+ in client tax savings" and "200+ IRS cases resolved." These numbers stop people from leaving. Move them above the fold immediately. |
| 9 | HIGH | About page + Footer | Founded year missing — Est. 2009 is a major trust signal being hidden Found: Footer shows "© 2026" with no founding year. About page does not mention when Evolite was founded. The firm is Est. 2009 — confirmed by © 2009-2026 in all documents. 17 years in business is powerful credibility. Fix: Add "Est. 2009" prominently on the About page. Change footer copyright to "© 2009–2026 Evolite Partners LLC." Consider adding "17 years" or "Est. 2009" to the homepage founder section. |
| 10 | HIGH | Services page | Two different pricing tables with different numbers on the same page Found: Top tier section shows: Foundation $499, Growth $1,499, Elite $3,999. Client profile table lower on page shows: Foundation $499, Growth $1,299, Premier $2,499, Enterprise $3,999–$25K. Different names and different prices in the same page scroll. Fix: Shhally must confirm the official tier names and prices. Once confirmed: remove the duplicate table. Keep one clear pricing display. Both cannot exist with different numbers on the same page. |
| 11 | HIGH | Homepage + About | Fortune 500 companies not named — huge credibility hidden Found: Both pages say "Fortune 500 companies" or "Fortune 500 financial operations" without naming them. Confirmed companies: Microsoft, United Airlines, Booking.com, T-Mobile, Comcast, Holland America. Fix: Add the company names everywhere the Fortune 500 credential appears: "20 years at Microsoft, United Airlines, Booking.com, T-Mobile, Comcast, and Holland America." Named companies are far more credible than generic Fortune 500 mention. |
| 12 | HIGH | Services page | KASHAKA year vs Evolite year needs clarification Found: Services page shows KASHAKA "Active Since 2021." Some documents say Est. 2010. Correct answer: Evolite Partners the firm is Est. 2009. KASHAKA the trade entity started 2021. Two different timelines getting confused. Fix: Keep 2021 for KASHAKA specifically. Add "Evolite Partners — Est. 2009" as a separate credential. Add a one-sentence explanation: "KASHAKA is Shhally Sharma's import/export company, active since 2021, accessible through Evolite Partners engagements." |
| 13 | HIGH | All pages | No WhatsApp button anywhere on the site Found: WhatsApp is the primary contact channel for South Asian entrepreneurs — the core target market. Not mentioned or linked anywhere on the website. This is a direct lost lead channel. Fix: Add a floating WhatsApp click-to-chat button in the bottom right corner of every page. Link to the confirmed business number. Set up WhatsApp Business with auto-reply in English, Hindi, Urdu, Punjabi. Test all 4 language replies before going live. |
| 14 | HIGH | All pages | No newsletter signup anywhere on the site Found: There is no email capture anywhere on the website. Every visitor who does not book or buy is lost permanently. The PRIDE Brief newsletter is a core asset in the business plan with zero capture points on the current site. Fix: Add a newsletter signup section to the homepage. Add a smaller signup to the footer of all pages. Text: "Get weekly tax, trade, and business intelligence — free. Join the PRIDE Brief." Connect to Beehiw once configured. This is a Week 1 build priority. |
| 15 | MEDIUM | All pages | No GoHighLevel AI chat widget installed Found: No chat widget on any page. Every first inquiry goes to broken email or wrong phone. The AI receptionist that handles all first contact does not exist on the current site. Fix: Install GoHighLevel chat widget on all 3 domains as your first Week 1 build task. Configure to respond within 60 seconds. Train on all Evolite knowledge: 11 service descriptions, all pricing, all products, PRIDE stages, founder credentials, KASHAKA network. Test 50 sample questions before going live. |
| 16 | MEDIUM | All pages — Calendly links | Calendly not gated by $250 payment — anyone can book for free Found: Every "Book a Call" button goes to Calendly with no payment requirement. The confirmed model is $250 paid before booking is confirmed. Currently anyone books without paying. Fix: Connect Calendly to Stripe — $250 payment required before booking slot is confirmed. On payment confirmed: auto-send confirmation + prep instructions + PRIDE Self-Assessment link + phone number reveal. Test end-to-end with a real $250 payment before going live. |
| 17 | MEDIUM | Homepage | D in PRIDE framework describes wrong content Found: Homepage says D = "Brand, visibility, marketing, authority." Official confirmed definition: D = Domination — scaling, multi-entity management, multiple revenue streams, export market entry, team build. Fix: Update the D stage description to match the official definition: "Scaling, multiple revenue streams, multi-entity management, export market entry, and team and operations build." Consistent with all other documents. |
| 18 | MEDIUM | Homepage + Services | No case studies — strongest proof points missing from site Found: No case studies page exists. The 5 real confirmed client results with names and dollar amounts are not published anywhere. The testimonial section has empty placeholders. Fix: Build a dedicated case studies page on .com. Publish all 5 confirmed cases: Raj M. IRS $19K saved, Marcus T. tax $11K year 1, Priya K. formation and trade, Amir F. tariff 40% to 12%, Sofia R. $17 to $1,299/mo in 3 months. Link each case to its relevant service page. |
| 19 | MEDIUM | Homepage — How We Work | Step 01 describes a free call model — must reflect $250 Found: Step 01 says "Free Assessment Call — 30 minutes. No charge, no obligation. We tell you exactly where you are." This contradicts the confirmed paid call model. Fix: Rewrite Step 01: "Strategy Call — $250, 30 minutes. Book and pay online. Shhally reviews your file before the call. You receive a full PRIDE diagnosis and priority action plan." Update the remaining steps to reflect the AI-first contact system. |
| 20 | MEDIUM | Homepage — FAQ | FAQ answers say free call multiple times Found: "Do I need a tax problem?" answer says "book a free call." "I received an IRS notice" answer says "book a free call." Both contradict $250 model. Fix: Update both FAQ answers. Replace "free call" with "book a $250 strategy call." Add: "You can also start with the PRIDE Self-Assessment ($29) for immediate guidance before booking a call." |
| 21 | MEDIUM | All pages | No language toggle — 4-language advantage invisible Found: Shhally speaks English, Hindi, Urdu, and Punjabi. The website is English only. South Asian visitors have no signal they can be served in their language until they read deep into the About page. Fix: Phase 1: Add "We speak Hindi · Urdu · Punjabi" in the hero section and contact section. Phase 2: Build full language toggle in the header — English ¦ हिंदी ¦ اردو ¦ ਪੰਜਾਬੀ. Start with English and Hindi. Urdu and Punjabi in Phase 2. |
| 22 | LOW | All pages — header | Header phone number needs to be updated Found: Phone number in header is clickable and goes to the wrong number. Once issue 3 is resolved with Shhally confirming the correct number, the header link also needs updating. Fix: After Shhally confirms correct number: update tel: link in header to match. Test click-to-call on mobile. |
| 23 | LOW | Services page | KASHAKA country map is a text list — should be visual Found: The country section on services page is a text list of countries. The visual impact of showing 20+ countries on a real map would be significantly stronger for credibility. Fix: When building the new .com services page: replace the text list with an actual visual world map showing all active countries highlighted. This is a build task for the new site. |
| 24 | LOW | Services page | Professional referral section needs a dedicated page Found: The referral network section (M&A attorneys, private bankers, Big 4 CPAs) is good positioning but buried on the services page. It deserves its own page. Fix: Build a dedicated partner/referral page on .com when building the new site structure. Link to it from the services page referral section. |
| 25 | LOW | About + Homepage | No professional photo of Shhally — only the crest logo used Found: The crest image is used in multiple places as a placeholder where a photo of Shhally should be. Professional services firms convert better when the founder is visible. Fix: Add a professional or well-lit phone photo of Shhally to the About page hero and the homepage founder section. Even a high-quality selfie is better than no photo. |

SECTION 2 Build order — what to build and when

Build in this exact sequence. The urgent website fixes come first because they are losing clients today. Then the tech stack. Then the three websites. Then the streaming setup. Every task has a target date and a checkbox.

### Immediate — fix before doing anything else

| Owner | Target date | Task |
| --- | --- | --- |
| Developer | Day 1 | Fix email — hello@evolitepartners.com Fix DNS and MX records so email actually receives messages. Test with 5 external sends. Do not move to next task until confirmed working. |
| Developer | Day 1 | Fix gender — she/her throughout all pages Global find-and-replace on all pages. Manual read-through after to catch anything missed. Check meta descriptions and alt text too. |
| Developer | Day 1 | Replace fake testimonials with real ones All 5 confirmed testimonials go in: Raj M., Marcus T., Priya K., Amir F., Sofia R. Full name, location, service, dollar result, quote. All 5 not just 3. |
| Developer | Day 1 | Confirm phone number with Shhally — then fix everywhere Ask Shhally today: which number is correct — (425) 380-7110 or 253-266-2499? Once confirmed: update header, footer, contact page, all inline mentions on all pages. |
| Developer | Day 1 | Change every free call CTA to $250 strategy call Every button, every FAQ answer, every Step 01, every mention of free call. No exceptions. |
| Developer | Day 1 | Remove all TM symbols from all pages and footer KASHAKA, PRIDE Framework, PRIDE Academy — plain text, no TM symbol anywhere until trademark registration confirmed. |

### Week 1 — April 12 through 18

| Owner | Target date | Task |
| --- | --- | --- |
| Developer | April 13 | Update all stats to confirmed master record figures 17 businesses (11 won), 20 years Fortune 500, 20+ countries, $2.1M+ saved, 200+ IRS cases resolved. Move $2.1M+ and 200+ to hero section above fold. |
| Developer | April 13 | Add Fortune 500 company names to About and Homepage Microsoft, United Airlines, Booking.com, T-Mobile, Comcast, Holland America — named, not generic. |
| Developer | April 14 | Add Est. 2009 to About page and footer copyright Change © 2026 to © 2009–2026 Evolite Partners LLC. |
| Developer | April 14 | Install GoHighLevel AI chat widget on current website Configure, train on Evolite knowledge base, test 50 questions. Language detection for Hindi, Urdu, Punjabi. |
| Developer | April 15 | Set up Calendly with Stripe $250 payment gate $250 required before booking confirmed. Phone number reveal automation on payment. Test end-to-end. |
| Developer | April 15 | Add WhatsApp floating button to all pages Confirmed number. GoHighLevel integration. Auto-reply in all 4 languages. Test all 4. |
| Developer | April 16 | Add newsletter signup to homepage and footer PRIDE Brief. Connect to Beehiw once set up. Source tagging active. |
| Developer | April 16 | Fix D stage PRIDE description on homepage Update to: Scaling, multiple revenue streams, multi-entity management, export market entry, team build. |
| Developer | April 17 | Rewrite How We Work Step 01 to reflect $250 paid call Remove free call language. Reflect AI-first contact and paid strategy call model. |
| Developer | April 17 | Update all FAQ answers — remove free call mentions Replace with $250 strategy call. Add Self-Assessment $29 as first step option. |
| Developer | April 18 | Install Google Analytics 4 and UTM capture on current site Before building new sites. Need baseline data. Every incoming UTM captured and passed to GoHighLevel. |
| Shhally | April 13 | Confirm correct phone number Is (425) 380-7110 or 253-266-2499 the correct business number? Developer needs this to fix issues 3 and 22. |
| Shhally | April 14-18 | Confirm official tier names and prices Services page has two conflicting tables. Are the tiers: Foundation $499, Growth $1,299 or $1,499, Premier $2,499, Elite $3,999? One answer. Developer cannot fix the services page without this. |

### Weeks 2-3 — April 19 through May 2 — build all 3 websites

| Owner | Target date | Task |
| --- | --- | --- |
| Developer | April 22 | Build evolitepartners.com — all pages Homepage, 11 service pages, PRIDE tiers, KASHAKA page, Global Business Network, Talent and Staffing, Case Studies (all 5 confirmed), About Shhally (she/her, correct stats, company names), Contact, Blog structure. |
| Developer | April 23 | Build evolitepartners.net — product storefront Products organized by client problem not category. PRIDE Self-Assessment front and center. All Gumroad products linked. PRIDE Brief subscribe page ($9/mo + free). Bundle deals. Global Business Directory. Job board. |
| Developer | April 24 | Build evolitepartners.co — education hub PRIDE Academy all levels. Free content library. Newsletter CTA on every page. Community waitlist. Framework licensing application. Talent certification track. |
| Developer | April 25 | Connect all tools to GoHighLevel Gumroad, Stripe, Beehiw, Calendly — all webhooks tested. Every action creates or updates a contact with correct tags. |
| Developer | April 28 | Build Beehiw — PRIDE Brief newsletter Free tier + $9/mo paid. 7-email welcome sequence. Source tagging .com/.net/.co. AI draft system configured. |
| Developer | April 29 | Build revenue dashboard in GoHighLevel Revenue by domain, new leads by source, newsletter growth, strategy calls booked, audit tool subscribers by tier. Shhally reviews weekly in 15 minutes. |
| Developer | April 30 | Build all post-purchase upsell automations After Gumroad purchase: next product recommended. After strategy call booking: prep materials sent. After audit tool trial: subscription upgrade offered. |
| Developer | May 1 | Add language toggle — English and Hindi to all 3 domains Test on mobile. Urdu and Punjabi in Phase 2. |
| Developer | May 1 | Set up escalation rule in GoHighLevel If message contains: IRS letter, audit, penalty, tariff crisis, urgent — SMS alert to Shhally immediately. |

### Week 4 — May 3 through 9 — streaming and final testing

| Owner | Target date | Task |
| --- | --- | --- |
| Developer | May 3 | Set up Restream or StreamYard Connect to YouTube, LinkedIn, Instagram, TikTok simultaneously. Record goes to YouTube automatically. |
| Developer | May 5 | Private stream Test 1 with Shhally Full 45-minute mock session. Audio, video, screen share, all 4 platforms tested. Document every issue. |
| Developer | May 7 | Private stream Test 2 — apply all fixes Must be clean before any public announcement. If not clean, schedule Test 3. |
| Developer | May 8 | Full end-to-end system test One complete client journey: finds Evolite → AI chat → qualifies → pays $250 → gets phone number → receives confirmation. Fix anything broken. |
| Developer | May 9 | Prepare and deliver marketing handoff package All logins. All tool access. GoHighLevel dashboard guide. Brand guidelines. Content calendar template. 5 testimonials formatted. 11 service descriptions. All deliverables listed in Section 3. |
| Shhally | May 5 | Join private stream Test 1 Check audio, video quality. Confirm demo content looks right on camera. Give feedback on format and pacing. |
| Shhally | April 26-28 | Approve bill audit tool flag logic Developer shares the tool for review. Shhally confirms every flag category is correct. Her name is behind this product — this approval cannot be skipped. |

SECTION 3 Marketing handoff package — developer delivers by April 11

The developer prepares the marketing plan and shares the logins he controls. Shhally shares her own logins separately. Everything comes together into one package that goes to the marketing person on April 12.

| Developer prepares and shares | Shhally prepares and shares separately |
| --- | --- |
| The full marketing person plan — this document GoHighLevel login and dashboard access Beehiw newsletter login and access All 3 website backend / CMS logins Gumroad store link — evolitepartners.gumroad.com Google Analytics access on all 3 domains Restream or StreamYard login Brand assets folder — logos, colors, fonts Content calendar template — pre-filled 2 weeks GoHighLevel dashboard guide — one page visual 5 testimonials formatted in 2 versions 11 service descriptions — plain English | YouTube channel login LinkedIn personal profile login LinkedIn company page admin access Instagram login TikTok login Pinterest login WhatsApp Business access Google Business Profile login Calendly login Shhally approved bio — short version 3 case studies — written and approved Stripe dashboard access (view only) |

How the handoff works Developer sends his package to Shhally by April 11. Shhally adds her logins and her content to the same package. Shhally sends the complete combined package to the marketing person on April 12. Marketing person starts with everything they need on day one.

### What must be live and working before April 12

| What | Why marketing person needs it | Who makes it ready |
| --- | --- | --- |
| All 3 domains resolving | Marketing links to them in all social profiles and content from day one | Developer |
| Email hello@evolitepartners.com working | Marketing receives and sends from this address | Developer fixes DNS/MX |
| GoHighLevel AI chat live on .com | Marketing monitors it daily from day one | Developer |
| Gumroad product links confirmed | Marketing links to products in all first-week content | Developer confirms all working |
| Beehiw newsletter configured | Marketing sends first PRIDE Brief to existing contacts Week 1 | Developer sets up |
| Brand assets in shared folder | Marketing needs logo and colors to set up all profiles | Developer creates folder, Shhally adds assets she has |

### Marketing person — what they need to know about their role

This section goes to the marketing person on April 12 Developer includes this in the plan they write. Shhally forwards it with her additions.

Your role in three sentences You make Evolite Partners visible everywhere online. The developer built the tech system that runs automatically. Your job is the 20% that requires a real human — original content, real relationships, and showing up consistently on every platform. Everything you create goes through Shhally for approval before it publishes. Your schedule 9-10 hours per day. 5 days per week. 3 months. You can do more if you choose — but 9-10 hours is what the plan is built around. Every Friday by 5pm you send Shhally a one-page weekly report. Your daily structure 8:00-9:00am — Check GoHighLevel dashboard. Confirm automations running. Flag any broken systems to developer. 9:00-9:30am — Reply to any community messages or comments the AI escalated. 9:30am-12:30pm — Deep creation block. Content, case studies, blog posts. No interruptions. 12:30-1:00pm — Break. 1:00-3:00pm — Personal outreach. Podcast pitches, association emails, LinkedIn connections, client check-ins. 3:00-5:00pm — Content production. Video editing, clip creation, publishing, scheduling. 5:00-6:00pm — Analytics review. What worked, what did not. Update next day plan. Your one rule Nothing publishes without Shhally's approval. Every piece of content — blog post, social post, email, case study — goes to Shhally before it goes live. She approves quickly, usually same day. Never skip this step. Your weekly report Every Friday by 5pm. One page. Six sections: numbers this week (leads, subscribers, products sold, calls booked), content published (every piece with the link), what worked, what did not, next week top 5 priorities, any blockers.

SECTION 4 Launch plan — 11 verticals, one at a time

Once Evolite is fully built and the marketing person has completed visibility setup, the live webinar launches begin. One vertical per launch. Real clients from each one. The bill audit tool launches last — when no visitor can land on an incomplete system.

Phase 1: Build · April 12 – May 9 Phase 2: Launch core services · May 10 – July 26 Phase 3: Launch bill audit tool + remaining verticals · August 2026 onward

LAUNCH 1 IRS Defense · May 10, 2026

| Target audience | Product or service | Goal from this launch | Live date |
| --- | --- | --- | --- |
| Business owners with IRS notices, penalties, audits, back taxes | IRS Survival Guide ($47) on .net + strategy call for IRS representation ($1K-5K) | 3-5 IRS representation clients + 50+ guide sales | May 10, 2026 |

LAUNCH 2 Tax Strategy · May 24, 2026

| Target audience | Product or service | Goal from this launch | Live date |
| --- | --- | --- | --- |
| Business owners overpaying taxes — S-Corp candidates, real estate, multi-entity | Tax Strategy Workbook ($47-97) + strategy call for full tax planning | 5-8 tax strategy clients + monthly tax retainer starts | May 24, 2026 |

LAUNCH 3 Tariff and Trade · June 7, 2026

| Target audience | Product or service | Goal from this launch | Live date |
| --- | --- | --- | --- |
| Importers sourcing from China — 2025 tariff increases urgent | Tariff Cost and Supplier Tracker ($37) + strategy call for tariff navigation | 5-10 tariff consulting clients + KASHAKA supplier requests | June 7, 2026 |

LAUNCH 4 US Business Formation · June 21, 2026

| Target audience | Product or service | Goal from this launch | Live date |
| --- | --- | --- | --- |
| International entrepreneurs — India, UAE, Pakistan, UK, Canada — wanting a US business | US Business Formation Guide ($47) + formation service ($1,750+) | 5-10 formation clients — highest single transaction value so far | June 21, 2026 |

LAUNCH 5 Fractional CFO · July 5, 2026

| Target audience | Product or service | Goal from this launch | Live date |
| --- | --- | --- | --- |
| Established businesses needing financial oversight without a full-time CFO | Fractional CFO retainer ($1K-5K/mo) — highest monthly recurring value per client | 3-5 CFO retainer clients — largest monthly recurring value of any service | July 5, 2026 |

LAUNCH 6 Funding and Capital · July 19, 2026

| Target audience | Product or service | Goal from this launch | Live date |
| --- | --- | --- | --- |
| Growth-stage businesses needing capital — immigrant entrepreneurs underserved by banks | Funding consulting ($1.5K-5K) + ongoing advisory relationship | 3-5 funding clients + long-term advisory relationships | July 19, 2026 |

After Launch 6 — Phase 3 begins with the bill audit tool By this point: 6 live webinars delivered, 2,000+ email subscribers, active clients in 6 verticals, all 3 websites complete, AI system running, no one falls through a gap. The bill audit tool launches into a ready, trusted, complete Evolite ecosystem.

LAUNCH 7 — Bill Audit Tool The flagship product launch · August 2, 2026

| Target audience | Product or service | Goal from this launch | Live date |
| --- | --- | --- | --- |
| Every business owner who overpays on bills — the broadest audience of any launch | Bill audit subscriptions — Tier 1 $27/mo, Tier 2 $67/mo, Tier 3 $197/mo | 100+ Tier 1, 75+ Tier 2, 25+ Tier 3 subscribers — largest recurring revenue product | August 2, 2026 |

LAUNCH 8 AI and Systems · August 16, 2026

| Target audience | Product or service | Goal from this launch | Live date |
| --- | --- | --- | --- |
| Business owners spending too many hours on admin and follow-up | GoHighLevel systems build ($2K-10K) + ongoing automation retainer ($500/mo) | 3-5 systems build clients — developer demonstrates the system on camera | August 16, 2026 |

LAUNCH 9 Agriculture Trade · August 30, 2026

| Target audience | Product or service | Goal from this launch | Live date |
| --- | --- | --- | --- |
| Agricultural importers, food businesses, spice traders, farm-to-market operators | Agriculture trade consulting ($2K-8K) + KASHAKA agricultural connections | 3-5 agriculture clients — almost no competition in this niche | August 30, 2026 |

LAUNCH 10 Global Business Network · September 13, 2026

| Target audience | Product or service | Goal from this launch | Live date |
| --- | --- | --- | --- |
| Businesses wanting international connections — importers, exporters, multi-country | Network membership ($47-997/mo) — most scalable recurring revenue product | 50+ network members across all 4 tiers | September 13, 2026 |

LAUNCH 11 Talent and Staffing · September 27, 2026

| Target audience | Product or service | Goal from this launch | Live date |
| --- | --- | --- | --- |
| Business owners needing PRIDE-trained staff — bookkeepers, coordinators, VAs | Talent placement (15-25% first year salary) + managed staff retainer | 3-5 placement clients — highest single-transaction value in the plan | September 27, 2026 |

LAUNCH 12 PRIDE Academy Cohort · October 11, 2026

| Target audience | Product or service | Goal from this launch | Live date |
| --- | --- | --- | --- |
| Entrepreneurs wanting complete PRIDE certification — all 5 levels live with Shhally | PRIDE Certified Cohort ($997) — 20 students, 8 weeks live, certification, alumni access | 20 cohort students = $19,940. First of twice-yearly live program. | October 11, 2026 |

SECTION 5 Locked facts — use these on every page, every time

These facts are confirmed across all source documents. Every page on every domain must use these consistently. Do not use any other version of these facts anywhere.

| Fact | Confirmed value — use exactly this |
| --- | --- |
| Founded | Est. 2009 — © 2009–2026 Evolite Partners LLC |
| Founder name | Shhally Sharma — she/her/hers throughout every page |
| Businesses started | 17 businesses started, 11 succeeded |
| Fortune 500 years | 20 years — Microsoft, United Airlines, Booking.com, T-Mobile, Comcast, Holland America |
| Tax practice | 14 years IRS case experience |
| IRS cases resolved | 200+ cases resolved |
| Client tax savings | $2.1M+ in client tax savings — use in hero section |
| Languages | English · Hindi (हिंदी) · Urdu (اردو) · Punjabi (ਪੰਜਾਬੀ) |
| KASHAKA | Separate import/export entity — active since 2021 — 20+ countries — 5 continents |
| Evolite countries | 20+ countries active |
| Strategy call | $250 — 30 minutes — PAID before booking — no free calls anywhere |
| Business email | hello@evolitepartners.com |
| Booking | calendly.com/evolitepartners — with Stripe $250 payment gate |
| Gumroad store | evolitepartners.gumroad.com |
| PRIDE Self-Assessment | $29 — 14-area diagnostic — 90-day personalized roadmap |
| Tagline | Evolution to Elite — no TM symbol until registration confirmed |
| Founder tagline | Not advice — architecture |
| Service range | $17 one-time through $25,000/month |

The goal in one sentence When someone finds Evolite Partners, they land on a complete, professional, trustworthy system where every question is answered, every service is available, every lead is captured, and nothing falls through a gap. Build it right. Then the bill audit tool launches into a system that is ready for it.